## Slide 1: Chapter 11: Systems Development and Procurement

## Slide 2: Learning objectives
Systems development life cycle
Software development strategies
Strategy selection
Build vs. buy
Human element

## Slide 3: Facebook and FBI
Facebook | FBI
1,000 users within 24 hours | $170 million project scrapped
Update Figure

## Slide 4: Systems development life cycle
Planning
Analysis
Design
Development
Testing
Implementation
Maintenance

## Slide 5: 1. Planning
Assessing business need
  Return on investment
  Competitive advantage
  Risk management
Feasibility study

## Slide 6: 2. Analysis
Process diagrams
Requirements definition
Build or buy?

## Slide 7: 3. Design
Architectural design
Data models

## Slide 8: 4. Development
Version control
Project and issue tracking
Code review

## Slide 9: 5. Testing
Unit
System
Stress
Parallel
Integration
Acceptance

## Slide 10: 6. Implementation
Parallel
Phased
Direct

## Slide 11: 7. Maintenance
Bug fixes and change requests
Aging of IS

## Slide 12: Software development strategies
Waterfall
Iterative
Agile

## Slide 13: Agile
Scrum
eXtreme programming

## Slide 14: Comparing approaches
Type of project
Organizational culture

## Slide 15: Waterfall
Still widely used for many reasons:
  Managers are familiar
  Developers are adapting
  Cultural challenges for agile
  Outsourcing fixed-bid contracts

## Slide 16: Buy strategy
Advantages and disadvantages
RFI and RFP

## Slide 17: Evaluating the options
Best of breed
Unified procurement

## Slide 18: Adaptation and customization
Adaptation
Customization

## Slide 19: Human element
Cross-functional teams
Senior management
Consultants

## Slide 20: Summary
Systems development life cycle
Software development strategies
Strategy selection
Build vs. buy
Human element

## Slide 21: Babycenter.com case
Before, 85% of time fixing bugs
Scrum discipline
Business results

## Slide 22: U.S. Strategic Command case
eXtreme programming
Pilot project
Problems and potential

## Slide 23
Copyright © 2013 Pearson Education, Inc. publishing as Prentice Hall
Chapter 11 - 23