# Project Selection – Case 1

## A Project That Does Not Get Selected

Hygeia Travel Health is a Toronto-based health insurance company whose clients are the insurers of foreign tourists to the United States and Canada. Its project selection process is relatively straight forward. The project selection committee, consisting of six executives, splits into two groups. One group includes the CIO, along with the heads of operations and research and development, and it analyzes the costs of every project. The other group consists of the two chief marketing officers and the head of business development, and they analyze the expected benefits. The groups are permanent, and to stay objective, they don’t discuss a project until both sides have evaluated it. The results are then shared, both on a spreadsheet and in conversation. Projects are then approved, passed over, or tabled for future consideration.

In 2000, the marketing department proposed purchasing a claims database filled with detailed information on the costs of treating different conditions at different facilities.  Hygeia was to use this information to estimate how much money insurance providers were likely to owe on a given claim if a patient was treated at a certain hospital as opposed to any other. For example, a 45-year-old man suffering from a heart attack may accrue $5,000 in treatment at hospital A, but only $4,000 at hospital B. This information would allow Hygeia to recommend the cheaper hospital to a customer. That would save the customer money and help differentiate Hygeia from its competitors.

The benefits team used the same three-meeting process to discuss all the possible benefits of implementing the claims database. Members of the team talked to customers and made a projection using Hygeia’s past experience and expectations about future business trends. The verdict: the benefits team projected a revenue increase of $210,000. Client retention would rise by 2% and overall profits would increase by 0.25%.

The costs team, meanwhile, came up with large estimates: $250,000 annually to purchase the database and an additional $71,000 worth of internal time to make the information useable. Put it all together and it was a financial loss of $111,000 in the first year.

The project still could have been good for marketing-maybe even good enough to make the loss acceptable. But some of Hygeia’s clients were also in the claims information business and therefore potential competitors. This, combined with the financial loss, was enough to make the company reject the project.

Source: “Two Teams Are Better Than One” CIO Magazine, July 2001 by Ben Worthen.

# Project Selection – Case 2

## A Project That Does Get Selected

## In April 1999, one of Capital Blue Cross’s health-care insurance plans had been in the field for 3 years but hadn’t performed as well as expected. The ratio of premiums to claims payments wasn’t meeting historic norms.  In order to revamp the product features or pricing to boost performance, the company needed to understand why it was under performing.  The stakeholders came to the discussion already knowing they needed better extraction and analysis of usage data in order to understand product shortcomings and recommend improvements.

## After listening to input from user teams, the stakeholders proposed three options. One was to persevere with the current manual method of pulling data from flat files via ad hoc reports and retyping it into spreadsheets.

## The second option was to write a program to dynamically mine the needed data from Capital’s customer information system (CICS). While the system was processing claims, for instance, the program would pull out up-to-the-minute data at a given point in time for the users to analyze.

## The third alternative was to develop a decision-support system to allow users to make relational queries from a data mart containing a replication of the relevant claims and customer data.

## Each of these alternatives were evaluated on cost, benefits,  and risks.

## Source: “Capital Blue Cross”, CIO Magazine, Feb. 2000, by Richard Pastore

# Recommendation by Capital Blue

## Estimate Cost Versus Value 
Capital's valuation incorporates cost and payback in dollars, the relative quality of the outputs the systems would deliver to users, the levels of risk and the intangibles. 

Dollars: Capital bases cost on dollars that would be spent on resources and time, including hardware and software licenses and development time spent by users, IT staff and consultants. In this case, the team chose to factor costs over five years to avoid the fallacy of choosing an alternative based on misleading short-term costs. 

The team came up with initial cost estimates quickly in order to expedite the analysis and choice of alternatives. After the analysis period, when the final approach was selected, Capital did additional ROI analysis to help establish a budget for the initiative. This budgeting process took four to five weeks because of the time needed to research the vendor's technology offerings. Because this project was expected to be expensive, extra care was devoted to this part of the analysis .

# To estimate dollar payback, the team used numbers from two areas: internal savings and the return that the health-care plan modifications would generate in the field. Depending on the option considered, internal savings could derive from the number of IT people freed up from support and redeployed, unnecessary software licenses that could be jettisoned and reduced need for hardware such as direct access storage devices (DASDs). Pursuing the decision-support option and its requisite data mart would also yield savings and cost avoidance by allowing Capital to cancel development of a costlier, redundant, less-focused data warehouse project underway at the time. 
	Estimates of health-care plan returns from the field were based on historical "medical/loss ratios," a metric insurers use to calculate premiums coming in against claim payments going out. If plan adjustments resulted in the current ratio improving to meet or exceed Capital's traditional ratio, the resulting value would be directly attributable to the new system. The difference between the current ratio and the target ratio was the number applied to the ROI estimate.

The manual, existing method came up high on cost because of the long-term expenses of writing and maintaining ad hoc data reporting programs and maintaining staff with CICS expertise, a skill set Capital Blue wanted to transition away from. 

The second option, writing a dynamic transactional data extraction program, would also incur high costs because the program would have to be ever-changing in order to accommodate user requests for different slices of data. 

The third option, the decision-support data mart system, had the highest short-term costs because of the pricey software license and the costs of hiring consultants to assist in the implementation. 

The payback calculations were thus: The decision-support system option would return 12 percent annually over five years, based on anticipated internal savings and improvement in the medical/loss ratio. Capital did not bother to spend much time calculating full returns for the other two options because it became apparent that they were far outclassed by the decision-support system based on other factors. If all three options were equally viable, they would have done a full business case for each.

## Quality: This is a measure of the accuracy of the data and the relative quality to those business functions using it for management decisions. In this instance, quality was the key decision factor—without high-quality data to base decisions on, the health-care plan changes might be ineffective, or even worsen the situation. Best of breed was important to this effort, but if the company wanted a quick-and-dirty, one-time solution, quality may not have been weighted as heavily. 

With the manual method, inaccurate rekeying of report data into spreadsheets could easily undermine data integrity, and the processes would be virtually unauditable. For the transactional extraction program alternative, the data would presumably be accurate, but it would not be practical and perhaps not even possible for the program to provide relationships between the data, reducing its value. The decision-support data mart, because of its auditable processes, data cleansing and relational capability, would yield the highest level of data quality, making it much more likely that user decision making would be sound. 

Risk: The ideal risk rating for any alternative would be low-low, meaning a low risk of project failure and, in the case of failure, a low impact on the business. Capital calculates the impact of a failed system using estimates of the costs of downtime, lost sales, fines and even lawsuits. The risk of a given project failing is mainly relative—how much more likely is this project to flounder than that project, based on its complexity, past experience, having appropriate skill sets, the viability of the vendors and so on. 

In the case of the three data analysis alternatives, Capital determined that they were all risky. Continuing to do things manually was risky because Capital might never have gotten the information needed. Creating a proprietary program to extract data from a dynamic transaction system that wasn't auditable was risky. Building a new environment—a relational data mart with a customer interface—would be risky because Capital had never done it before. And the tight timing mandated by the state regulators upped the ante for all three options. Each one rated a medium-medium risk, so this category of evaluation was not a differentiator. 

	Intangibles: The Concept Exploration team did not identify any intangible benefits for the alternative approaches. The other differentiators were so overwhelming, they didn't feel they needed to consider intangibles. When the other decision factors seem relatively equal, intangibles get more consideration to help guide the decision. 

The Recommendation 
Quality emerged as the big differentiator in this Concept Exploration and, along with the dollar valuation, was the deciding factor in the stakeholders' choice to pursue the decision-support system option. The other two options, "boiled down to throwing more resources at the problem or automating the wrong thing." The decision-support data mart went live at press time, and Capital appears on track to meet the state regulator's deadline for change submissions this month.